RESTAURANT SaaS PLATFORM

Architecture & Development Proposal

Multi-Tenant Restaurant Management + Online Ordering Platform

| Document Purpose | Client discussion and development planning |
| --- | --- |
| Recommended Approach | Multi-tenant SaaS with customizable restaurant storefronts |
| Initial Platform | Responsive web application / PWA |
| Future Platform | Android and iOS apps using the same backend/API |

# 1. Executive Summary

The proposed product is a multi-tenant restaurant SaaS platform. Instead of developing a separate system for every restaurant, the business will operate one software platform that can serve many restaurant owners. Each restaurant receives its own account, menu, branding, customers, orders, staff, settings, and storefront while sharing the same underlying application and infrastructure.

This approach makes the platform easier to maintain, easier to scale, and suitable for a subscription-based business model. The recommended first release is a responsive web application or Progressive Web App (PWA). Native mobile apps can be added later and connected to the same backend.

# 2. Product Concept

Core concept:

ONE PLATFORM  →  MANY RESTAURANTS  →  EACH WITH ITS OWN BRANDED EXPERIENCE

Restaurant owners register or are provisioned by the SaaS administrator.

Each restaurant receives an isolated tenant account.

Owners configure their logo, colors, menu, prices, opening hours, contact details, and other settings.

Customers access the restaurant's digital storefront through a web link, QR code, or later a mobile app.

Orders, payments, customers, promotions, and reports are managed through the platform.

The SaaS owner controls restaurant accounts, subscription plans, billing status, and platform-wide administration.

# 3. High-Level System Architecture

| Layer | Main Responsibility |
| --- | --- |
| Super Admin Panel | Manage restaurants, subscriptions, plans, users, support, and platform analytics. |
| Restaurant Dashboard | Manage menu, orders, customers, staff, promotions, reports, and restaurant settings. |
| Customer Web/PWA | Browse menu, add to cart, checkout, pay, view order status, and manage account. |
| Backend / API | Authentication, tenant isolation, business logic, orders, payments, notifications, and reporting. |
| Database | Stores tenant, user, restaurant, menu, customer, order, payment, subscription, and configuration data. |
| External Services | Payment gateway, email/SMS/push notifications, image/file storage, and optional maps/delivery services. |

Logical flow: Super Admin / Restaurant Dashboard / Customer PWA → Backend API → PostgreSQL database, with payment and notification services connected to the backend.

# 4. Main Interfaces

## 4.1 Super Admin Panel

Platform dashboard

Restaurant management

Restaurant activation/suspension

Subscription and billing management

Subscription plan management

Platform-wide analytics

User/support management

System settings

## 4.2 Restaurant Owner Dashboard

Dashboard with sales, orders, customers, and pending order summaries

Order management and status updates

Menu and category management

Product/food image management

Customer management

Promotions and coupons

Staff accounts and roles

Reports and sales analytics

Restaurant profile and branding settings

Subscription and plan information

## 4.3 Customer Website / PWA

Restaurant home page

Categories and menu

Product details

Shopping cart

Checkout

Payment

Order tracking

Order history

Customer account

Responsive mobile-first design

# 5. Restaurant Customization / White-Label Capability

Customization is a key requirement because the same platform is intended to be sold to multiple restaurant owners.

| Configurable Item | Example |
| --- | --- |
| Restaurant Name | Juan's Grill |
| Logo | Restaurant-specific logo |
| Colors | Primary and secondary brand colors |
| Cover Image | Restaurant hero/banner image |
| Menu | Restaurant-specific categories and products |
| Prices | Restaurant-specific pricing |
| Opening Hours | Restaurant schedule |
| Contact Details | Phone, email, address, social links |
| Promotions | Restaurant-specific offers and coupons |
| Domain / URL | Optional custom domain in a later phase |

The goal is configuration rather than creating a new codebase for every restaurant. This is what makes the product scalable as a SaaS business.

# 6. Multi-Tenant Data Architecture

Every restaurant is treated as a tenant. Restaurant-specific records should include a restaurant_id or equivalent tenant identifier. Backend authorization must enforce that users can only access records belonging to their tenant.

Critical security rule: Restaurant A must never be able to read or modify Restaurant B's customers, orders, menu, payments, or reports.

# 7. Core Database Entities

| Entity | Purpose |
| --- | --- |
| users | Authentication and user identity |
| restaurants | Tenant/business information and configuration |
| restaurant_users | Links users to restaurants and stores their roles |
| roles / permissions | Controls owner, manager, staff, and administrative access |
| categories | Menu categories per restaurant |
| products | Food/product records, prices, availability, and images |
| customers | Customer profiles within a restaurant tenant |
| addresses | Customer delivery/pickup addresses when applicable |
| orders | Order header, totals, status, and restaurant association |
| order_items | Products and quantities belonging to an order |
| payments | Payment records and payment status |
| promotions | Discounts, coupons, and restaurant promotions |
| subscriptions | Restaurant subscription status and plan |
| subscription_plans | SaaS plans, prices, limits, and features |
| notifications | Messages and notification records |

# 8. Order and Payment Flow

Customer browses a restaurant storefront.

Customer adds products to the cart.

Customer proceeds to checkout.

Backend validates product availability, prices, restaurant, and order totals.

Order is created with an appropriate pending/payment status.

Customer completes payment through the selected payment provider, when online payment is enabled.

Payment provider confirms the transaction to the backend through a secure callback/webhook.

Backend updates the payment and order status.

Restaurant dashboard receives the new order.

Restaurant accepts and prepares the order.

Order progresses through statuses such as Confirmed → Preparing → Ready → Completed.

Customer can view the current order status.

Payment credentials and sensitive card information should not be stored in the application database. Use a compliant payment provider and store only the transaction/reference information required by the platform.

# 9. User Roles and Permissions

| Role | Typical Permissions |
| --- | --- |
| Super Admin | Full platform access; manage tenants, plans, subscriptions, users, and system settings. |
| Restaurant Owner | Full access to their restaurant's menu, orders, customers, staff, reports, and settings. |
| Restaurant Manager | Operational access; manage orders, menu, staff, and reports according to permissions. |
| Restaurant Staff | Limited operational access, primarily order handling and selected menu functions. |
| Customer | Browse, order, pay, track orders, and manage their own account. |

# 10. Recommended Technology Stack

| Component | Recommended Direction | Reason |
| --- | --- | --- |
| Frontend | React / Next.js | Modern responsive UI and good support for web/PWA experiences |
| Backend | Node.js + NestJS (or Express) | Structured API and scalable server-side business logic |
| Database | PostgreSQL | Reliable relational database suitable for multi-tenant transactional data |
| Authentication | Secure token/session-based authentication | Role-based access and tenant-aware authorization |
| File Storage | Object storage such as S3-compatible storage | Restaurant logos, product images, banners |
| Payments | A suitable Philippine payment gateway | Externalized payment processing and transaction confirmation |
| Hosting | Managed cloud infrastructure | Scalability, backups, monitoring, and deployment |
| Mobile | Android/iOS later using same API | Avoid duplicating backend/business logic |

These are recommendations rather than fixed requirements. Final technology choices should be confirmed after reviewing the development team's skills, hosting budget, payment-provider requirements, and expected scale.

# 11. SaaS Subscription Model

The platform can generate recurring revenue by offering restaurant owners different subscription plans. The exact prices and feature limits should be decided after market validation.

| Plan | Example Features |
| --- | --- |
| Basic | Online menu, storefront, ordering, basic dashboard |
| Standard | Basic features + reports, customer management, promotions, more staff |
| Premium | Standard features + advanced analytics, loyalty features, custom branding, priority support |

# 12. Recommended Differentiator: QR Table Ordering

A strong restaurant-focused feature is QR ordering. Each table can have a unique QR code. A customer scans the code, automatically opens the restaurant storefront, selects food, and places an order associated with the table number. The restaurant receives the order in its dashboard.

Unique QR code per table

Automatic table identification

Menu browsing without an app download

Order submission to restaurant dashboard

Optional online payment

Useful for dine-in restaurants and quick-service operations

# 13. Recommended Development Roadmap

## Phase 1 — Foundation

Project setup

Authentication

Roles/permissions

Restaurant/tenant creation

Database and tenant isolation

## Phase 2 — Restaurant Management

Restaurant settings

Branding

Categories

Products

Prices

Availability

Image uploads

## Phase 3 — Customer Storefront

Restaurant page

Menu

Product details

Cart

Checkout

Customer accounts

## Phase 4 — Orders

Order creation

Restaurant order dashboard

Order statuses

Order history

Notifications

## Phase 5 — Payments

Payment gateway integration

Payment verification/webhooks

Payment status

Cancellation/refund handling

## Phase 6 — SaaS Management

Subscription plans

Trials

Billing

Feature limits

Restaurant activation/suspension

## Phase 7 — Advanced Features

Loyalty

Coupons

Advanced analytics

Inventory

Delivery integration

QR ordering

POS integrations

## Phase 8 — Mobile Apps

Android app

iOS app

Push notifications

Shared backend/API

# 14. Recommended MVP Scope

To control cost and development time, the first version should not attempt to implement every feature. The MVP should prove that restaurants can sign up, configure their storefront, receive orders, and manage them.

Super Admin: restaurant management, plans, basic subscription status

Restaurant: login, profile/branding, categories, products, prices, availability

Customer: storefront, menu, cart, checkout, order placement

Orders: restaurant dashboard, status changes, order history

Payments: one selected payment method/provider initially

Security: authentication, role-based access, tenant isolation

Responsive design: desktop and mobile browser support

# 15. Security and Reliability Requirements

Strong authentication and password handling

Role-based access control

Strict tenant isolation on every restaurant-scoped query

Server-side validation of prices, permissions, and order totals

Secure payment-provider webhooks

HTTPS in production

Rate limiting and abuse protection

Database backups and recovery plan

Audit logs for important administrative actions

Error monitoring and application logging

Do not store raw payment card credentials

# 16. Future Scalability

The architecture should begin as a modular monolith rather than a large microservices system. This keeps the MVP easier and cheaper to develop. If usage grows substantially, individual components such as notifications, payments, reporting, search, or order processing can later be separated into services.

CDN and image optimization

Caching for frequently requested restaurant/menu data

Background job queue for notifications and reports

Read replicas or database scaling when required

Centralized monitoring and observability

API versioning

Automated CI/CD deployment

# 17. Client Decisions Needed Before Development

Target restaurant types: dine-in, takeout, delivery, or all three

Initial market and geographic coverage

Order fulfillment: pickup, dine-in, delivery, or combinations

Initial payment methods

Whether restaurants pay monthly, annually, or both

Subscription plan limits and pricing

Whether each restaurant gets a subdomain or custom domain

Branding/customization level

Whether inventory/POS integration is required for MVP

Whether customer accounts are required for MVP

Whether QR table ordering is included in MVP

Who will handle delivery if delivery is offered

# 18. Final Recommendation

Build the SaaS core first; do not start with separate native apps.

The recommended sequence is: multi-tenant backend + PostgreSQL → restaurant dashboard → customer web/PWA → orders → payments → subscriptions → advanced features → native mobile apps.

This approach gives the client a usable product earlier, reduces initial development cost, and creates a foundation that can later support many restaurants without rebuilding the system for each owner.

# 19. Initial Development Checklist

☐ Finalize product requirements with client

☐ Confirm restaurant workflows

☐ Finalize MVP feature list

☐ Design database ERD

☐ Design user roles and permissions

☐ Choose payment provider

☐ Choose hosting and storage

☐ Create UI/UX wireframes

☐ Set up repository and development environments

☐ Implement authentication and tenant isolation

☐ Implement restaurant dashboard

☐ Implement customer storefront

☐ Implement order workflow

☐ Integrate payment provider

☐ Perform security and tenant-isolation testing

☐ Deploy MVP for pilot restaurant

☐ Collect feedback and iterate